Daily Scrum Meeting Minutes

# Sprint 1:

### Date: 01/18/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales, Gummi

Start time: 6:00 PM

End time: 7:30 PM

Carlos Alva:

* How many hours did I work since the last meeting?
  + 0 hrs, first scrum meeting
* What was done since the last scrum meeting?
  + N/A
* What is planned to be done until the next scrum meeting?
  + Getting familiar with group members and their skills
* What are the hurdles?
  + N/A

Sandra Hurtado:

* How many hours did I work since the last meeting?
  + 0 hrs, first scrum meeting
* What was done since the last scrum meeting?
  + N/A
* What is planned to be done until the next scrum meeting?
  + Getting familiar with group members and their skills
* What are the hurdles?
  + N/A

Sergio Rosales:

* How many hours did I work since the last meeting?
  + 0 hrs, first scrum meeting
* What was done since the last scrum meeting?
  + N/A
* What is planned to be done until the next scrum meeting?
  + Getting familiar with group members and their skills
* What are the hurdles?
  + N/A

### Date: 01/19/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales, Gummi

Start time: 12:00 PM

End time: 12:30 PM

Carlos Alva:

* How many hours did I work since the last meeting?
  + 4hrs
* What was done since the last scrum meeting?
  + Create a group chat with members, have fix dates for meetings with members and product owner.
  + Get to know product owners expectations for the next four months
* What is planned to be done until the next scrum meeting?
  + Get access to the repo and mingle to get up to date with what previous teams have done
* What are the hurdles?
  + Currently still having issues having access to senior project content such as google drive, mingle, git

Sandra Hurtado:

* How many hours did I work since the last meeting?
  + 4hrs
* What was done since the last scrum meeting?
  + N/A
* What is planned to be done until the next scrum meeting?
  + Get access to the repo and mingle to get up to date with what previous teams have done
* What are the hurdles?
  + Currently still having issues having access to senior project content such as google drive, mingle, git

Sergio Rosales:

* How many hours did I work since the last meeting?
  + 4hrs
* What was done since the last scrum meeting?
  + N/A
* What is planned to be done until the next scrum meeting?
  + Getting familiar with group members and their skills
* What are the hurdles?
  + N/A

### Date: 01/22/2018

Attendees: Carlos Alva, Sergio Rosales, Sandra Hurtado

Start time: 5:00 PM

End time: 5:45 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hrs
* What was done since the last scrum meeting?
  + Stay in contact with the group and product owner to get access to their private project git repo
* What is planned to be done until the next scrum meeting?
  + Clone project and run it successfully
* What are the hurdles?
  + No access to git repo, and google drive

Sandra:

* How many hours did I work since the last meeting?
  + 4hrs
* What was done since the last scrum meeting?
  + Stay in contact with the group and product owner to get access to their private project git repo
  + Email professor to get access to drive for documentation
* What is planned to be done until the next scrum meeting?
  + Clone project and run it successfully
* What are the hurdles?
  + No access to git repo, and google drive

Sergio:

* How many hours did I work since the last meeting?
  + 4hrs
* What was done since the last scrum meeting?
  + Stay in contact with the group and product owner to get access to their private project git repo
* What is planned to be done until the next scrum meeting?
  + Clone project and run it successfully
* What are the hurdles?
  + No access to git repo, and google drive

### Date: 01/23/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:13 PM

End time: 12:34 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4 hrs
* What was done since the last scrum meeting?
  + Clone project, download Android Studio IDE, look over the code
* What is planned to be done until the next scrum meeting?
  + Resolve build errors, read through all directory README files
* What are the hurdles?
  + Not having access to the Google Drive, and Github project repo

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Clone project, download Android Studio IDE, look over the code
* What is planned to be done until the next scrum meeting?
  + Resolve build errors, read through all directory README files, get up to date with meeting minutes documentation
* What are the hurdles?
  + Not having access to the Google Drive, and Github project repo

Sergio:

* How many hours did I work since the last meeting?
  + 4hrs
* What was done since the last scrum meeting?
  + Clone project, download Android Studio IDE, look over the code
* What is planned to be done until the next scrum meeting?
  + Resolve build errors, read through all directory README files
* What are the hurdles?
  + Not having access to the Google Drive, and Github project repo

### Date: 01/24/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 6:30 PM

End time: 6:50 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4 hrs
* What was done since the last scrum meeting?
  + Write out any question on the application’s functionality
* What is planned to be done until the next scrum meeting?
  + Run the application with corresponding hardware
* What are the hurdles?
  + Limited access to the corresponding hardware - LED pads

Sandra:

* How many hours did I work since the last meeting?
  + 4 hrs
* What was done since the last scrum meeting?
  + Write out any question on the application’s functionality
* What is planned to be done until the next scrum meeting?
  + Run the application with corresponding hardware
* What are the hurdles?
  + Limited access to the corresponding hardware - LED pads

Sergio:

* How many hours did I work since the last meeting?
  + 4 hrs
* What was done since the last scrum meeting?
  + Write out any question on the application’s functionality
* What is planned to be done until the next scrum meeting?
  + Run the application with corresponding hardware
* What are the hurdles?
  + Limited access to the corresponding hardware - LED pads

### Date: 01/25/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:30 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Grasp the concept of the app and asked questions to product owner
* What is planned to be done until the next scrum meeting?
  + Start getting ideas on what should done for next sprint
* What are the hurdles?
  + Noticed code does not have comments and it needs to cleaned up

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Grasp the concept of the app and asked questions to product owner
* What is planned to be done until the next scrum meeting?
  + Start getting ideas on what should done for next sprint
* What are the hurdles?
  + Noticed code does not have comments and it needs to cleaned up

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Grasp the concept of the app and asked questions to product owner
* What is planned to be done until the next scrum meeting?
  + Start getting ideas on what should done for next sprint
* What are the hurdles?
  + Noticed code does not have comments and it needs to cleaned up repo

### Date: 01/26/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:30 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Got the code running on the emulator and gathered questions on the functionality of the UI
* What is planned to be done until the next scrum meeting?
  + Get rid of classes while avoiding dependency errors. Come up with important user stories
* What are the hurdles?
  + First time dealing with Android studio, need to learn new technology

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Got the code running on the emulator and gathered questions on the functionality running game code
* What is planned to be done until the next scrum meeting?
  + Get rid of classes while avoiding dependency errors
* What are the hurdles?
  + First time dealing with Android studio, need to learn new technology

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Got the code running on the emulator and gathered questions on how the classes are organized and used
* What is planned to be done until the next scrum meeting?
  + Think of a way to organize and divide tasks within team members
* What are the hurdles?
  + Understanding the semantics of the back end of the application

# Sprint 2:

### Date: 01/29/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 7:00 PM

End time: 7:30 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Brought ideas on the sub tasks on focused user story for Sprint 2
* What is planned to be done until the next scrum meeting?
  + Research how to connect Pads to the app in order to identify them
* What are the hurdles?
  + Minimum knowledge on pad connections makes the research part longer

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Brought ideas on the sub tasks on focused user story for Sprint 2
* What is planned to be done until the next scrum meeting?
  + Research on how to conduct a manual sequence based on user’s preference
* What are the hurdles?
  + Because of minimal knowledge of app functionality figuring out approach is difficult

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Brought ideas on the sub tasks on focused user story for Sprint 2
* What is planned to be done until the next scrum meeting?
  + Research on how to implement user’s commands on sequences in a simple and clean manner.
* What are the hurdles?
  + Learning how to implement android studio UI functionality to existing idea

### Date: 01/30/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Picked out a story to work on
* What is planned to be done until the next scrum meeting?
  + Search approaches on how to start story
* What are the hurdles?
  + Minimum knowledge of android studio

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Picked a preferred story to work on
* What is planned to be done until the next scrum meeting?
  + Search approaches on how to start story
* What are the hurdles?
  + Because of minimal knowledge of app functionality figuring out approach is difficult

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Picked a preferred story to work on
* What is planned to be done until the next scrum meeting?
  + Search approaches on how to start story
* What are the hurdles?
  + Learning how to implement android studio UI functionality to existing idea

### Date: 01/31/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales, Joshua Mclendon (previous member), Michael (electrical engineer)

Start time: 12:00 PM

End time: 12:30 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Came up with approach and talked it over with the team
* What is planned to be done until the next scrum meeting?
  + Run the program with given equipment on own device
* What are the hurdles?
  + Source code is hard to read

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Presented ideas to team.
* What is planned to be done until the next scrum meeting?
  + Fix roadblocks to run successfully the code on provided equipment
* What are the hurdles?
  + Source code is messy and needs clean up

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Presented ideas to team
* What is planned to be done until the next scrum meeting?
  + Run full functionality in given device to concentrate on UI
* What are the hurdles?
  + Source code has several redundant classes.

### Date: 02/01/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Got access to the hardware (led pads) and ran the app
* What is planned to be done until the next scrum meeting?
  + Design/Come up with a plan for multiplayer form
* What are the hurdles?
  + Several steps to see the code run

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Got access to the hardware (led pads) and ran the app
* What is planned to be done until the next scrum meeting?
  + Fix application lagging problems
* What are the hurdles?
  + Source code is messy and needs clean up

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Got access to the hardware (led pads) and ran the app
* What is planned to be done until the next scrum meeting?
  + Document steps for getting the hardware to connect with app
* What are the hurdles?
  + Limited access to hardware

### Date: 02/02/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Clean more of the code and fix build errors
* What is planned to be done until the next scrum meeting?
  + Design
* What are the hurdles?
  + Several steps to see the code run

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Got access to the hardware (led pads) and ran the app
* What is planned to be done until the next scrum meeting?
  + Fix application lagging problems
* What are the hurdles?
  + Source code is messy and needs clean up

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Got access to the hardware (led pads) and ran the app
* What is planned to be done until the next scrum meeting?
  + Document steps for getting the hardware to connect with app
* What are the hurdles?
  + Limited access to hardware

### Date: 02/05/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Designed architecture and drew out how sequences will be implemented
* What is planned to be done until the next scrum meeting?
  + Try to implement architecture
* What are the hurdles?
  + Many classes that seem redundant

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Application no longer lags and runs smoothly
* What is planned to be done until the next scrum meeting?
  + View new architecture and test again
* What are the hurdles?
  + Source code is messy and needs clean up

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started to transition into fragments
* What is planned to be done until the next scrum meeting?
  + Continue transition into fragments
* What are the hurdles?
  + Limited access to hardware to test

### Date: 02/06/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started working on the architecture
* What is planned to be done until the next scrum meeting?
  + Design
* What are the hurdles?
  + Several steps to see the code run

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + With fragments, application is having some problems looking into
* What is planned to be done until the next scrum meeting?
  + Fix application lagging problems
* What are the hurdles?
  + Source code is messy and needs clean up

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Has gotten 70% of the code into fragments
* What is planned to be done until the next scrum meeting?
  + Finish the rest of the fragmentation
* What are the hurdles?
  + Lots of code that is not needed is there

### Date: 02/07/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Architecture was shown and seems fine
* What is planned to be done until the next scrum meeting?
  + Start documenting use case story
* What are the hurdles?
  + Dependency on others to see if the architecture is fully functional

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Looked into problems, still trying approaches
* What is planned to be done until the next scrum meeting?
  + Start documenting case story
* What are the hurdles?
  + Code is no commented and limited access to the hardware

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Architecture has fully been converted to fragments
* What is planned to be done until the next scrum meeting?
  + Start documenting user case story
* What are the hurdles?
  + Limited access to hardware to test if changes work

### Date: 02/08/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Documented use case story
* What is planned to be done until the next scrum meeting?
  + Design UML diagrams
* What are the hurdles?
  + Hard to understand the classes implemented

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Documented use case story
* What is planned to be done until the next scrum meeting?
  + Design UML diagrams
* What are the hurdles?
  + Hard to understand the classes implemented

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Documented use case story
* What is planned to be done until the next scrum meeting?
  + Design UML diagrams
* What are the hurdles?
  + Hard to understand the classes implemented

### Date: 02/09/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Still designing UML diagrams
* What is planned to be done until the next scrum meeting?
  + Finish up UML diagrams, set up backlog for MIngle
* What are the hurdles?
  + Understanding of the classes implemented

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Still designing UML diagrams
* What is planned to be done until the next scrum meeting?
  + Finish up UML diagrams
* What are the hurdles?
  + Understanding of the classes implemented

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Still designing UML diagrams
* What is planned to be done until the next scrum meeting?
  + Finish up UML diagrams
* What are the hurdles?
  + Understanding of the classes implemented

# **Sprint 3:**

### Date: 02/12/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Final review of use case story
* What is planned to be done until the next scrum meeting?
  + Start on assigned Sprint 3 story
* What are the hurdles?
  + A lot of the existing code needs to be rearranged

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Final review of use case story, Noticed UI issues with fragmentation
* What is planned to be done until the next scrum meeting?
  + Start on assigned Sprint 3 story
* What are the hurdles?
  + A lot of the existing code needs to be rearranged

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Final review of use case story
* What is planned to be done until the next scrum meeting?
  + Fix UI issue and start on assigned Sprint 3 story
* What are the hurdles?
  + A lot of the existing code needs to be rearranged

### Date: 02/13/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started to understand the way Sergio split up the code into Fragments
* What is planned to be done until the next scrum meeting?
  + Initialize the implementation of identifying pads
* What are the hurdles?
  + New to android studio

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Pulled final changes made in Sprint 1, reviewing fragments
* What is planned to be done until the next scrum meeting?
  + Start random sequence on the new fragment architecture
* What are the hurdles?
  + Learning how android dev works

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Found a structure discrepancy and is starting to construct Player architecture
* What is planned to be done until the next scrum meeting?
  + Create skeleton for Player class
* What are the hurdles?
  + Need to see how the implementation for pads and sequence is

### Date: 02/14/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started to write skeleton class of identifying pads
* What is planned to be done until the next scrum meeting?
  + Present to team members and implement feedback
* What are the hurdles?
  + New to android studio

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started to write skeleton class of sequence
* What is planned to be done until the next scrum meeting?
  + Present to team members and implement feedback
* What are the hurdles?
  + Learning how android dev works

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started to write skeleton class of player class
* What is planned to be done until the next scrum meeting?
  + Create skeleton for Player class
* What are the hurdles?
  + Present to team members and implement feedback

### Date: 02/15/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started to write skeleton class of identifying pads
* What is planned to be done until the next scrum meeting?
  + Present to team members and implement feedback
* What are the hurdles?
  + New to android studio

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started to write skeleton class of sequence
* What is planned to be done until the next scrum meeting?
  + Present to team members and implement feedback
* What are the hurdles?
  + Learning how android dev works

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started to write skeleton class of player class
* What is planned to be done until the next scrum meeting?
  + Present to team members and implement feedback
* What are the hurdles?
  + There is dependencies between the other stories

### Date: 02/16/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Continue with skeleton for pads class, organize Mingle board
* What is planned to be done until the next scrum meeting?
  + Have a better understanding of ConnectionServices class
* What are the hurdles?
  + There is a lot of redundant code in classes

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Continue with sequence skeleton, review Mingle board
* What is planned to be done until the next scrum meeting?
  + Get an understanding of GameService class and see how to refactor current sequence method
* What are the hurdles?
  + Redundant and unused code on classes

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Continue Player skeleton, review Mingle board
* What is planned to be done until the next scrum meeting?
  + Code review for pads and sequence
* What are the hurdles?
  + Too much redundant code for classes.

### Date: 02/19/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started documentation on current pad class story
* What is planned to be done until the next scrum meeting?
  + Present pad skeleton class to peers
* What are the hurdles?
  + There are some question regarding hardware connectivity

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started documentation on current sequence story
* What is planned to be done until the next scrum meeting?
  + Present to peers what has been created
* What are the hurdles?
  + There are current part of sequence on GameService and need need further understanding how to connect everything

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Start documenting Player story
* What is planned to be done until the next scrum meeting?
  + Present to peer what player skeleton is looking like
* What are the hurdles?
  + There will be dependencies

### Date: 02/20/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Had to make changes to Pad class based on suggestion
* What is planned to be done until the next scrum meeting?
  + Keep working on Pad class
* What are the hurdles?
  + There are several dependencies and initial idea needs to be changed

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Had to refactor sequence skeleton and add a relative story
* What is planned to be done until the next scrum meeting?
  + Keep work on sequence
* What are the hurdles?
  + Having trouble picturing how pads will interact with sequence

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Work on Player class
* What is planned to be done until the next scrum meeting?
  + Keep working on Player class
* What are the hurdles?
  + See how pads will work with the Player for future multiplayer mode

### Date: 02/21/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Worked on Pad class
* What is planned to be done until the next scrum meeting?
  + View python code that controls the led hardware
* What are the hurdles?
  + Need further understanding on hardware

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Sequence was changed completely
* What is planned to be done until the next scrum meeting?
  + Keep working on sequence and how it will run the num of pads in it
* What are the hurdles?
  + Need further understanding how pads are connected

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Set up for future multiplayer mode on Player class
* What is planned to be done until the next scrum meeting?
  + Implement in GameService
* What are the hurdles?
  + Need to see how sequence and pads will work together

### Date: 02/22/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Work on Pad class and went over Python code
* What is planned to be done until the next scrum meeting?
  + Schedule meeting with electric engineer working on pads
* What are the hurdles?
  + Need a run through on how the pads are sending signals

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Continue working on sequence controller
* What is planned to be done until the next scrum meeting?
  + Work on sequence controller and take a look at pad class
* What are the hurdles?
  + Need an update to on pads class to see how the hardware is sending signals

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Multiplayer mode skeleton is mostly done
* What is planned to be done until the next scrum meeting?
  + Try to test player class with multiplayer mode
* What are the hurdles?
  + Need the actual pad hardware to test so need to see electrical engineer to do it.

### Date: 02/23/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Saw how the pads sent signal through the python code and I get the id
* What is planned to be done until the next scrum meeting?
  + Plan out for next sprint and create story
* What are the hurdles?
  + Story has longer than expected, will need to create an issue linked story

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Sequence controller is mostly done
* What is planned to be done until the next scrum meeting?
  + Need to test, and plan for next semester
* What are the hurdles?
  + Implementation took longer than expected based on architecture changes

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Did some multiplayer planning for next sprint
* What is planned to be done until the next scrum meeting?
  + Need to create stories regarding UI changes
* What are the hurdles?
  + As backend changed, we forgot to update the UI as well.

# **Sprint 4**

### Date: 02/26/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started doing research in sending html color codes
* What is planned to be done until the next scrum meeting?
  + Solve how to implement sending color instead of UUID
* What are the hurdles?
  + Solving how the hardware will detect when a pad is hit based on coloris difficult

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Test sequence class, and started designing new app layout
* What is planned to be done until the next scrum meeting?
  + Change the scheme of the application
* What are the hurdles?
  + First time dealing with android studio UI

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started to implement multiplayer game service
* What is planned to be done until the next scrum meeting?
  + Send from sequence controller the sequence the different players will play
* What are the hurdles?
  + Would prefer to test out approach with hardware

### Date: 02/27/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Went into the python to look at the code to see how it is sending the ip address of pad when hit
* What is planned to be done until the next scrum meeting?
  + Refactor the use of UUID to html code.
* What are the hurdles?
  + Need hardware to test the sent back signal from pad when it gets hit

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Changed the scheme of the application to be more customer appealing
* What is planned to be done until the next scrum meeting?
  + Refactor the way pads are displayed to user
* What are the hurdles?
  + First time dealing with android studio UI

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Worked on sending the desired sequence to the multiplayer game service
* What is planned to be done until the next scrum meeting?
  + Continue working on sending the different modes of sequence to the game service
* What are the hurdles?
  + So far random sequence is implemente, need to test out

### Date: 02/28/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Talked to Electrical engineer how to send just colors
* What is planned to be done until the next scrum meeting?
  + Work on implementing html code
* What are the hurdles?
  + Need hardware to test the sent back signal from pad when it gets hit

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Made the application show the user the pads connecting
* What is planned to be done until the next scrum meeting?
  + Show the user which is the corresponding pad
* What are the hurdles?
  + First time dealing with android studio UI

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Try to implement a scorekeeping method that will be stored on Player class
* What is planned to be done until the next scrum meeting?
  + Continue working on sending score to Player class
* What are the hurdles?
  + Need more access to the hardware to test out.

### Date: 03/01/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started implementing the use of pads sending html hex code
* What is planned to be done until the next scrum meeting?
  + Continue the implementation of html code
* What are the hurdles?
  + How points are going to recorded based on colors that will be assigned to player.

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Tried to show the corresponding pad light up in the app but getting error
* What is planned to be done until the next scrum meeting?
  + Try to fix the error
* What are the hurdles?
  + Pad is lighting in app after the physical pads lights up

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Working on sending score to Player class
* What is planned to be done until the next scrum meeting?
  + Finish up sending score to Player class
* What are the hurdles?
  + Need more access to the hardware to test out.

### Date: 03/02/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Worked on the sending html code when pad gets hit
* What is planned to be done until the next scrum meeting?
  + Test the pad is sending color hexa
* What are the hurdles?
  + The approach is very different from what was said before

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Research on keep the pad on the a app have the same time of light up as the physical board
* What is planned to be done until the next scrum meeting?
  + Test the pads and app
* What are the hurdles?
  + Limited access to hardware

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Score is a little off so I looked into it
* What is planned to be done until the next scrum meeting?
  + Work on storing the score for individual player
* What are the hurdles?
  + Limited access to hardware.

### Date: 03/05/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Tested the pads
* What is planned to be done until the next scrum meeting?
  + Start documentation
* What are the hurdles?
  + Pads are laggy so some changes need to be done on the hardware

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Kept working on the approach to keep the pads and UI light up
* What is planned to be done until the next scrum meeting?
  + Keep trying to get both of them to light up
* What are the hurdles?
  + Limited knowledge on android studio

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Kept trying to keep accurate amount of score
* What is planned to be done until the next scrum meeting?
  + Keep track of misses points too
* What are the hurdles?
  + Limited access to hardware.

### Date: 03/06/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Worked on documentation
* What is planned to be done until the next scrum meeting?
  + Finish up diagrams and continue testing pads
* What are the hurdles?
  + Pads are laggy so some changes need to be done on the hardware

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Designed column so when more pads show up there is 2 pads per row
* What is planned to be done until the next scrum meeting?
  + Show the design to peers and get feedback
* What are the hurdles?
  + Limited knowledge on android studio

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Created skeleton to keep scores for each player
* What is planned to be done until the next scrum meeting?
  + Keep working on scorekeeping
* What are the hurdles?
  + Limited access to hardware.

### Date: 03/07/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Finished documentation, met with electrical engineer for his hardware changes
* What is planned to be done until the next scrum meeting?
  + Test pads with hex changes
* What are the hurdles?
  + Pads are laggy so some changes need to be done on the hardware

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Peers liked the idea and scheme change, will finish up pads display
* What is planned to be done until the next scrum meeting?
  + Start documentation
* What are the hurdles?
  + Limited knowledge on android studio

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Kept working on scorekeeping, now should be able to store point of each player
* What is planned to be done until the next scrum meeting?
  + Test the scorekeeping changes
* What are the hurdles?
  + Limited access to hardware.

### Date: 03/08/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Tested pads sending hex changes, still some incorrect id sent
* What is planned to be done until the next scrum meeting?
  + Debug the changes
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started documentation
* What is planned to be done until the next scrum meeting?
  + Need to finish up diagrams
* What are the hurdles?
  + Limited knowledge on android studio

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Tested score seems to work
* What is planned to be done until the next scrum meeting?
  + Start on some unit tests, and documentation
* What are the hurdles?
  + Limited access to hardware.

### Date: 03/09/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Found error, and created a simple simulator to keep track of signals sent from the pads
* What is planned to be done until the next scrum meeting?
  + Plan for next sprint
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Finished diagrams, and started planning next sprint
* What is planned to be done until the next scrum meeting?
  + Present more planned UI changes ideas for next sprint
* What are the hurdles?
  + Limited knowledge on android studio

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Finished unit tests and documentation
* What is planned to be done until the next scrum meeting?
  + Start planning for next sprint.
* What are the hurdles?
  + Limited access to hardware.

# **Sprint 5**

### Date: 03/19/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Back from spring break, worked on documentation for sprint 4 last meeting
* What is planned to be done until the next scrum meeting?
  + Back from spring break so looking at the sprint plan, start removing redundant code
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Back from spring break, worked on documentation for sprint 4 last meeting
* What is planned to be done until the next scrum meeting?
  + Look over sprint 5 planning, will look into pad time customization
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Back from spring break, worked on documentation for sprint 4 last meeting
* What is planned to be done until the next scrum meeting?
  + Back from spring break, went over sprint plan. Started testing the UI changes of the application
* What are the hurdles?
  + Need more front end android knowledge

### Date: 03/20/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Removed redundant code from PadConnectionService class
* What is planned to be done until the next scrum meeting?
  + Test refactored code with current pad version
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + New requirement for pad customization was given presented with different approaches to product owner
* What is planned to be done until the next scrum meeting?
  + Pads will need to be customized where they will light up certain amount of time
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Several UI changes that need to be updated with backend, made a list of things to be added
* What is planned to be done until the next scrum meeting?
  + Fix back button transition during a game
* What are the hurdles?
  + Need more front end android knowledge

### Date: 03/21/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Test refactored code with current pad version
* What is planned to be done until the next scrum meeting?
  + Continue testing refactored code
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Working on how to light up a given pad for a certain amount of time
* What is planned to be done until the next scrum meeting?
  + Continue working on setting time for pad to light up
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Disabled back button so when there is a game no one can interrupt and exit it by accident
* What is planned to be done until the next scrum meeting?
  + Think of what to propose on main screen
* What are the hurdles?
  + Need more front end android knowledge

### Date: 03/22/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Refactored code was tested with new pad version
* What is planned to be done until the next scrum meeting?
  + Create new pad commands
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Continue working on setting time for pads to light up
* What is planned to be done until the next scrum meeting?
  + Test if the added changes work
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Cleaned up some hard coded UI info
* What is planned to be done until the next scrum meeting?
  + Clean up pad display
* What are the hurdles?
  + Need more front end android knowledge

### Date: 03/23/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Working on creating new pad commands and enum commands
* What is planned to be done until the next scrum meeting?
  + Continue working on enum commands
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Testing if pad lights up with given time, pads sometimes stay hanging on the same color
* What is planned to be done until the next scrum meeting?
  + Need to look into what is happening with processing commands
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Created side pane navigation
* What is planned to be done until the next scrum meeting?
  + Make the app more user friendly
* What are the hurdles?
  + Need more front end android knowledge

### Date: 03/26/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Worked on creating new enum commands
* What is planned to be done until the next scrum meeting?
  + Maintain PadConnectionService functions
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Debugged the reason why pads are lit up longer than the scheduled time
* What is planned to be done until the next scrum meeting?
  + Take a look at pad’s python code and see if that is interfering
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Limits tab options on the bottom nav
* What is planned to be done until the next scrum meeting?
  + Make the app more user friendly
* What are the hurdles?
  + Need more front end android knowledge

### Date: 03/27/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Create units tests for PadConnectionService
* What is planned to be done until the next scrum meeting?
  + Continue creating unit tests
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Worked on the amount of time the pad should be lit up
* What is planned to be done until the next scrum meeting?
  + Create unit tests
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Made note of some needed fragments and fragments that need to be refactored
* What is planned to be done until the next scrum meeting?
  + Start writing acceptance tests
* What are the hurdles?
  + Need more front end android knowledge

### Date: 03/28/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Added some additional tests
* What is planned to be done until the next scrum meeting?
  + Create diagrams for current story
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Created unit tests
* What is planned to be done until the next scrum meeting?
  + Finish unit tests and start documentation
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Wrote some acceptance tests and planned some stories for next sprint regarding UI changes
* What is planned to be done until the next scrum meeting?
  + Create diagrams for story
* What are the hurdles?
  + Need more front end android knowledge

### Date: 03/29/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Finished stories, and created quick demo for project owner
* What is planned to be done until the next scrum meeting?
  + Finish documenting and plan stories for sprint 6
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Created unit tests, and started planning for next sprint
* What is planned to be done until the next scrum meeting?
  + Finish unit tests and start documentation
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Created diagrams for story, will start planning for next sprint
* What is planned to be done until the next scrum meeting?
  + Finish working on documentation
* What are the hurdles?
  + Need more front end android knowledge

### Date: 03/30/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Finished documentation and continues working on a quick demo for project owner
* What is planned to be done until the next scrum meeting?
  + Start working on Sprint 6 story
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Finished testing and documentation, helping put a quick demo for project owner
* What is planned to be done until the next scrum meeting?
  + Start sprint 6 story
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Finished documentation, and help put together a demo for project owner
* What is planned to be done until the next scrum meeting?
  + Start sprint 6 story
* What are the hurdles?
  + Limited access to pads

# **Sprint 6**

### Date: 04/02/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Start Pad configuration UI
* What is planned to be done until the next scrum meeting?
  + Continue pad configuration
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Start game mode selection UI
* What is planned to be done until the next scrum meeting?
  + Continue game mode UI
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Start multiplayer UI
* What is planned to be done until the next scrum meeting?
  + Continue multiplayer UI
* What are the hurdles?
  + Limited access to pads

### Date: 04/03/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Displayed the number of pads that are connected
* What is planned to be done until the next scrum meeting?
  + Continue pad configuration
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + User is redirected to a mode when selecting sequence tab
* What is planned to be done until the next scrum meeting?
  + Continue game mode UI
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Number of players fragment is created
* What is planned to be done until the next scrum meeting?
  + Continue multiplayer UI
* What are the hurdles?
  + Limited access to pads

### Date: 04/04/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Organize the pads on the screen
* What is planned to be done until the next scrum meeting?
  + Continue pad configuration
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Manual and random sequence button is shown
* What is planned to be done until the next scrum meeting?
  + Continue game mode UI
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Give player the option of multiplayer or single player
* What is planned to be done until the next scrum meeting?
  + Continue multiplayer UI
* What are the hurdles?
  + Limited access to pads

### Date: 04/05/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Apply drag and drop to organize the way pads are physically placed
* What is planned to be done until the next scrum meeting?
  + Continue pad configuration
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Added fragment that displays pads that are connected
* What is planned to be done until the next scrum meeting?
  + Continue game mode UI
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Created fragment that allows user to input the amount of players that will be in the game. Max.4
* What is planned to be done until the next scrum meeting?
  + Continue multiplayer UI
* What are the hurdles?
  + Limited access to pads

### Date: 04/06/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Make the pads respond to users touch on the UI shown pads
* What is planned to be done until the next scrum meeting?
  + Continue pad configuration
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Make pads respond to users to touch on the UI
* What is planned to be done until the next scrum meeting?
  + Continue game mode UI
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Implemented a max amount of players in the class
* What is planned to be done until the next scrum meeting?
  + Continue multiplayer UI
* What are the hurdles?
  + Limited access to pads

### Date: 04/09/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Created unit tests
* What is planned to be done until the next scrum meeting?
  + Continue pad configuration
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Problems making the corresponding pad light up
* What is planned to be done until the next scrum meeting?
  + Continue game mode UI
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Created unit tests
* What is planned to be done until the next scrum meeting?
  + Continue multiplayer UI
* What are the hurdles?
  + Limited access to pads

### Date: 04/10/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Continue writing unit tests
* What is planned to be done until the next scrum meeting?
  + Continue pad configuration
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Debugged why the pads aren’t lighting up correctly
* What is planned to be done until the next scrum meeting?
  + Continue game mode UI
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Continued creating unit tests
* What is planned to be done until the next scrum meeting?
  + Continue multiplayer UI
* What are the hurdles?
  + Limited access to pads

### Date: 04/11/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started documentation
* What is planned to be done until the next scrum meeting?
  + Continue documentation
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Starting documenting use case
* What is planned to be done until the next scrum meeting?
  + Continue documentation
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Started documentation
* What is planned to be done until the next scrum meeting?
  + Continue multiplayer UI
* What are the hurdles?
  + Continued documentation

### Date: 04/12/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Created diagrams for user case and poster
* What is planned to be done until the next scrum meeting?
  + Continue documentation
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Created diagram for use case and poster
* What is planned to be done until the next scrum meeting?
  + Continue documentation
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Created diagrams for use cases and poster
* What is planned to be done until the next scrum meeting?
  + Continue multiplayer UI
* What are the hurdles?
  + Continued documentation

### Date: 04/13/2018

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales

Start time: 12:00 PM

End time: 12:15 PM

Carlos:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Fixed errors in past documentations and did some final tests
* What is planned to be done until the next scrum meeting?
  + Create powerpoint slided
* What are the hurdles?
  + Limited access to pads

Sandra:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Did some minor changes for demo
* What is planned to be done until the next scrum meeting?
  + Start final documentation
* What are the hurdles?
  + Limited access to pads

Sergio:

* How many hours did I work since the last meeting?
  + 4hr
* What was done since the last scrum meeting?
  + Ran all unit tests before demo
* What is planned to be done until the next scrum meeting?
  + Create group videos
* What are the hurdles?
  + Continued documentation