**Sprint Planning Meeting Minutes:**

**Sprint 1**

Attendees:

Date:

Start time:

End time:

After discussion, the velocity of the team were estimated to be an average of 2 weeks

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story ID: <ID from Mingle> - <Name of User Story>

The team members indicated their willingness to work on the following user stories.

* Team member
  + User Story ID: <ID from Mingle>

**Sprint 2**

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales, Gummi, Michael

Date: 01/29/2018

Start time: 7:30 PM

End time: 7:50 PM

After discussion, the velocity of the team were estimated to be an average of 2 weeks

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story ID: SC-1137 - Change UI from Activity to Fragments
* User Story ID: SC-1138 - Modify the code to fit the new architectural design for identifying pads
* User Story ID: SC-1139 - Modify the code to fit the new architectural design to play a sequence of instructions

The team members indicated their willingness to work on the following user stories.

* Carlos Alva
  + User Story ID: SC-1138
* Sandra Hurtado
  + User Story ID: SC-1139
* Sergio Rosales
  + User Story ID: SC-1137

## Sprint 3

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales, Gummi, Michael

Date: 02/12/2018

Start time: 7:30 PM

End time: 7:50 PM

After discussion, the velocity of the team were estimated to be an average of 2 weeks

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story ID: SC-1145 - Implement Player class
* User Story ID: SC-1146 - Implement and Refactor Pad class
* User Story ID: SC-1147 - Implement and Refactor Sequence class

The team members indicated their willingness to work on the following user stories.

* Carlos Alva
  + User Story ID: SC-1146
* Sandra Hurtado
  + User Story ID: SC-1147
* Sergio Rosales
  + User Story ID: SC-1145

## Sprint 4

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales, Gummi, Michael

Date: 02/26/2018

Start time: 6:00 PM

End time: 7:30 PM

After discussion, the velocity of the team were estimated to be an average of 2 weeks

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story ID: SC-1156 - Implement sending Hex Html color codes
* User Story ID: SC-1157 - Refactor UI design for User to Play Game
* User Story ID: SC-1158 - Implement Multiplayer Game Service

The team members indicated their willingness to work on the following user stories.

* Carlos Alva
  + User Story ID: SC-1156
* Sandra Hurtado
  + User Story ID: SC-1157
* Sergio Rosales
  + User Story ID: SC-1158

## Sprint 5

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales, Gummi, Michael

Date: 03/09/2018

Start time: 6:00 PM

End time: 7:30 PM

After discussion, the velocity of the team were estimated to be an average of 2 weeks

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story ID: SC-1159 - Refactor PadConnectionService Class
* User Story ID: SC-1160 - Fix "Play" floating button bug
* User Story ID: SC-1161 - Customize Pad light up time

The team members indicated their willingness to work on the following user stories.

* Carlos Alva
  + User Story ID: SC-1159
* Sandra Hurtado
  + User Story ID: SC-1161
* Sergio Rosales
  + User Story ID: SC-1160

## Sprint 6

Attendees: Carlos Alva, Sandra Hurtado, Sergio Rosales, Gummi, Michael

Date: 03/30/2018

Start time: 6:00 PM

End time: 7:30 PM

After discussion, the velocity of the team were estimated to be an average of 2 weeks

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story ID: SC-1168 - Change Pad Configuration UI to match Models
* User Story ID: SC-1169 - Modify UI for Play Game
* User Story ID: SC-1170 - Modify Multiplayer UI to display current Players Pads

The team members indicated their willingness to work on the following user stories.

* Carlos Alva
  + User Story ID: SC-1168
* Sandra Hurtado
  + User Story ID: SC-1169
* Sergio Rosales
  + User Story ID: SC-1170